# The IMovies User Acceptance Testing

| Date | To be scheduled |
| --- | --- |
| Team ID | To be assigned |
| Project Name | The IMovies |
| Maximum Marks | Not applicable / to be assigned |

Project Overview

Project Name: The IMovies

Description: A responsive movie discovery and cinema ticket reservation website. Users can browse movies, view theatres and showtimes, select seats, and manage bookings. The planned stack is React, Express, Node.js, MongoDB, and JWT authentication. Real payment processing is out of scope.

Project Version: To be confirmed

Testing Period: To be scheduled

Testing Scope

- User registration and login

- Movie catalog, movie details, and featured movie content

- Movie search and genre or release-status filtering

- Theatre, showtime, and INR ticket-price display

- Seat selection, temporary holds, and availability updates

- Booking confirmation and booking history

- Admin management of movie and showtime data

- Responsive usability on desktop, tablet, and mobile

#### Requirements to be Tested

- As a visitor, I want to find movies and showtimes so that I can choose a screening.

- As a user, I want to select available seats and reserve them without duplicate bookings.

- As a registered user, I want to view my bookings and protect access to my account.

- As an administrator, I want to manage movie, theatre, and showtime information.

Use a dedicated local or deployed UAT environment. Record its URL and keep test credentials private.

### Application and Test Accounts

- URL: Record the local or deployed UAT URL before testing.

- Credentials:

  - User: Create a test account through registration; keep its password private.

  - Admin: Use an account promoted securely for testing; no default password is provided.

  - Do not place real passwords in this document.

Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Register a user | Open Register; enter valid details; submit. | Account is created and the user receives a clear success state. | Pending UAT execution | Not run |
| TC-002 | Registration validation | Submit missing, invalid, or already-used registration details. | Invalid input is rejected with clear messages; no duplicate account is created. | Pending UAT execution | Not run |
| TC-003 | User login | Log in with a registered test account and then log out. | Valid credentials allow access; logout ends the authenticated session. | Pending UAT execution | Not run |
| TC-004 | Invalid login | Submit an incorrect password or unknown email. | Login is rejected without exposing whether a password is correct; a helpful error appears. | Pending UAT execution | Not run |
| TC-005 | Browse movie catalog | Open Discover Movies, Now Showing, and Coming Soon. | Movie lists load with relevant titles and clear loading, empty, or error states. | Pending UAT execution | Not run |
| TC-006 | Search and filter movies | Search by title; apply and clear available genre or status filters. | Results match the query and filters; clearing them restores the catalog. | Pending UAT execution | Not run |
| TC-007 | Movie details and artwork | Open a movie card and inspect details, poster, and featured image. | Correct movie details and matching artwork display; missing images have a graceful fallback. | Pending UAT execution | Not run |
| TC-008 | Showtimes and INR prices | Choose a movie and inspect theatre showtimes and ticket prices. | Available showtimes display and all prices use appropriate Indian rupee formatting. | Pending UAT execution | Not run |
| TC-009 | Select available seats | Choose a showtime and select one or more available seats. | The seat map shows selection clearly and the booking summary reflects chosen seats and price. | Pending UAT execution | Not run |
| TC-010 | Hold expiry and conflict | Use two sessions to select the same seat; let a hold expire and retry. | A seat cannot be confirmed twice; expired holds become available and stale confirmation is rejected. | Pending UAT execution | Not run |
| TC-011 | Confirm a booking | As a logged-in user, confirm seats for a valid showtime. | A booking is saved and confirmation is shown; no card or payment details are requested. | Pending UAT execution | Not run |
| TC-012 | View booking history | Open booking history while signed in; repeat while signed out. | The user sees their own bookings only; unauthenticated access is blocked or redirected. | Pending UAT execution | Not run |
| TC-013 | Admin movie/showtime management | Use a securely promoted admin account to add or update catalog/showtime data. | Authorized changes save and appear in the catalog; non-admin users cannot access admin actions. | Pending UAT execution | Not run |
| TC-014 | Palette, responsive UI, and accessibility | Inspect colors at mobile, tablet, and desktop sizes; navigate key controls by keyboard. | Warm Ivory (#EAE6DE), Deep Editorial Blue (#226192), and Coral Orange (#EF8557) are used consistently; layout reflows without overflow and controls remain readable and keyboard accessible. | Pending UAT execution | Not run |
| TC-015 | Database/API unavailable | Temporarily stop or disconnect the API and use Retry Live API. | The app explains demo or offline mode; it does not falsely report live bookings as saved. | Pending UAT execution | Not run |

Bug Tracking

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| To be recorded | Describe the issue found | Steps to reproduce | Set during triage | Open / To be set | Expected vs actual behavior |
| To be recorded | Describe the issue found | Steps to reproduce | Set during triage | Open / To be set | Expected vs actual behavior |
| To be recorded | Describe the issue found | Steps to reproduce | Set during triage | Open / To be set | Expected vs actual behavior |

Sign-off

Tester Name: shivam kumar

Date: 26/10/2026

Signature: Shivam kumar

Notes

- Execute positive and negative scenarios. Record actual outcomes and evidence; all test cases below are pending execution.

- Run booking and seat-hold tests with the live API and MongoDB connection. Demo catalog mode is suitable for browsing checks only.

- Log each issue with severity, status, reproducible steps, expected behavior, and actual behavior.

- Obtain tester and project-owner sign-off after UAT results and open defects have been reviewed.